Product Requirements Document (PRD)

Modern 3PL Warehouse Operating System — Unified WMS + OMS + Billing Platform

Working title. The final product name is still open (see Section 14).

Version: 1.1 (Draft — web app delivery)   Date: September 26, 2026   Status: Draft for review   Scope: High-level, MVP → Advanced (Full Vision)

Source research: Holistic Research & Strategic Analysis (Extensiv), Extensiv Features Analysis, and Unique Value Proposition (UVP) Features — September 2026

- Executive Summary

This PRD defines a cloud-native warehouse operating system for independent Third-Party Logistics (3PL) warehouses and omnichannel brands. It brings the Warehouse Management System (WMS), Order Management System (OMS), activity-based 3PL billing, storefront integrations and a white-label merchant portal together in one native platform on one database. It targets the underserved mid-market: digital-first 3PLs running 1–5 facilities and 15,000–300,000 orders per month for 10–60 brand clients.

Delivery model: the product is delivered as a responsive web application that runs in the browser. Every user works in the same web app: 3PL managers, billing staff, floor workers at workstations or scanner-equipped stations, and brand clients in the portal. There are no native mobile apps (see Section 13). The system is nonetheless built API-first (a single modular codebase whose shared service layer is exposed through documented internal and public APIs), so native mobile apps can be added later without rewriting the backend (Core Docs 01–02).

The category incumbent, Extensiv (formerly 3PL Central), holds an estimated 22–28% of the US independent SMB/mid-market 3PL software market. It came together through a private-equity roll-up of four acquired products (3PL Central, Skubana, CartRover and Scout/topShelf), which were rebranded but never rebuilt. The result is disparate codebases, sync latency, a 2000s-era interface, slow support, opaque pricing with Q4 overage penalties, and "AI" that is conversational only.

The platform wins on five pillars: (1) a unified event-driven core with sub-second sync, (2) a consumer-grade, web-based floor workspace that gets a temp worker productive in 15 minutes in any modern browser, (3) real autonomous operational AI (slotting, route optimisation, 3D cartonization, SLA prediction), (4) fintech-native real-time billing with photographic dispute proof and auto-debit, and (5) transparent "no-surprises" pricing with unlimited seats and devices. A 1-Click Extensiv Migration Engine, which moves a whole facility over one weekend, is the go-to-market wedge.

Delivery is phased: Phase 1 – The Wedge (M0–6) gives MVP parity on core warehouse execution plus migration. Phase 2 – The Margin Engine (M6–12) adds billing, payments, portal and retail B2B/EDI. Phase 3 – Autonomous & Network (M12–24) adds AI optimisation, the 4PL network and the fulfillment marketplace. A Phase 4 horizon (24+ months) covers robotics and enterprise-scale extensions.

- Problem Statement

In a brand's own warehouse, the warehouse is a cost centre. In an independent 3PL it is the revenue centre: every square foot stored, every forklift touch, every box folded and every label applied is a chargeable event. 3PLs run on thin 8–15% operating margins, and today they have to stitch together fragmented tools:

Legacy 3PL WMS suites (Extensiv/3PL Central, Camelot) have deep billing but separate modules with separate data models and logins, clunky desktop UIs, 15–30 minute sync delays between OMS and WMS, and silent failures in middleware integrations.

Modern DTC-first WMS (ShipHero, Logiwa) have good UX but shallow multi-client 3PL billing, weak B2B/retail EDI and pallet compliance, high implementation cost, or a hardware lock-in (iOS-only).

Spreadsheets and manual month-end reconciliation mean 3PL owners spend 3–5 days every month auditing billables and handling client invoice disputes. Unbilled warehouse touches are the #1 source of margin loss in contract logistics.

Separate shipping tools (ShipStation, UPS WorldShip, FedEx Ship Manager) at the pack bench force swivel-chair data entry between systems.

Dated brand-facing portals make 3PLs look amateur to modern DTC brands, who live in Shopify-grade tools, and that drives client churn.

Warehouse labour turnover in the US exceeds 45% a year, and hourly wages have risen 30%+ since 2020. Every day spent training a temp worker on a complex UI is lost margin. The underlying problem is the same everywhere: there is no single source of truth connecting the physical scan → inventory → order state → billing ledger → client visibility in real time.

- Market & Competitive Analysis

3.1 Core Challenges 3PLs Face Today (Research Synthesis)

Challenge

Evidence

Revenue leakage from unbilled touches

3PL margins are 8–15%. Missed storage, receiving, VAS and packaging charges are the #1 cause of 3PL business failure. Month-end billing takes 3–5 days of spreadsheet auditing.

Slow cash collection

Invoices take 30–45 days to collect (DSO ~38 days). Embedded payments have been shown to cut DSO by up to 11 days.

Labour turnover & training friction

US warehouse turnover is 45%+ a year. Incumbent UIs take 1–3 days of training per temp worker. ShipHero showed a consumer-style app can get a worker productive in ~15 minutes.

Fragmented, stitched-together systems

Extensiv runs WMS, OMS and middleware on separate schemas, which causes inventory drift, 15–30 minute sync lag, multiple logins and silent order failures during peak.

Opaque & punitive pricing

Extensiv doesn't publish pricing, charges $2.5k–$25k+ for mandatory implementation, and adds per-device, per-connector and $1k–$2.5k EDI mapping fees plus $0.05–$0.15/order Q4 overages. Mid-size 3PL 3-year TCO: $125k–$175k+.

Omnichannel convergence

85%+ of 3PLs now handle both DTC parcel and retail B2B pallet flows (GS1-128, EDI 850/856/810/940/945, routing-guide chargebacks).

2-day delivery expectations

Brands demand distributed networks to compete with Amazon Prime. Single-facility regional 3PLs are at a structural disadvantage without network collaboration.

Slow support at critical moments

Tiered queues with 24–48 hour SLAs leave 3PLs stranded during Black Friday outages or scanner desyncs.

3.2 Competitive Landscape

Competitor

Primary Segment

Strengths

Gaps

Extensiv (incumbent)

SMB–mid-market 3PLs

Deep 3PL billing (50+ micro-charges), 300+ CartRover connectors, 4PL network, fulfillment marketplace, retail EDI

Fragmented M&A architecture, clunky UI, slow support, opaque pricing, chatbot-only AI

ShipHero

DTC brands & DTC 3PLs

Modern iOS UI, fast pick/pack, open APIs

Weak multi-client billing, poor B2B/EDI pallet compliance, runs its own network that competes with 3PLs

Logiwa IO

High-volume DTC 3PLs

Cloud-native microservices, AI wave automation

High implementation cost, ~40 connectors, complex setup

Deposco

Mid-market–enterprise

Robust WMS + OMS, retail replenishment

$50k–$150k+ entry, 4–6 month implementations

Camelot 3PL

Traditional bulk / B2B 3PLs

Accounting engine, freight & cold storage

Legacy desktop UI, little modern eCommerce API capability

Manhattan / Körber

Tier-1 enterprise

Robotics orchestration, massive scale

Multi-million-dollar implementations, not viable for mid-market

ShipStation

Merchants / shipping

100+ storefront & carrier channels

Shipping labels only; no WMS or 3PL billing

3.3 Market Size

Total Global 3PL Market ................................ ~$1.3 Trillion

└── North America 3PL Logistics Market ................ ~$280B – $300B

└── N.A. WMS & OMS Software TAM .................. ~$4.8B (13.8% CAGR)



       └── Addressable SMB / Mid-Market SAM ........ ~$1.2B – $1.6B

Extensiv powers 1,500–2,000+ facilities across the US, Canada, UK and Australia, handles tens of millions of packages a month and processes $10B+ GMV a year. Its installed base is the primary displacement target.

3.4 Implications for This Product

No current product combines Extensiv-grade multi-client billing and retail compliance with modern, consumer-grade UX, a unified real-time data core and genuine operational AI. That confirms the platform's differentiators:

Unified native core, which removes the sync lag and data drift that come with Extensiv's M&A stitching.

15-minute onboarding on any device, which directly lowers the cost of 45%+ labour turnover.

Real-time, dispute-proof billing with auto-debit, which closes the leakage and DSO gap that decides whether a 3PL survives.

Autonomous operational AI in an area Extensiv explicitly says is out of scope ("predictive capabilities, anomaly detection, and intelligent order routing are not in current scope").

Frictionless migration + transparent pricing, which neutralises the switching-cost moat that keeps 3PLs on Extensiv.

Where NOT to play: Tier-1 enterprise (Manhattan, Blue Yonder, SAP), with its 10-year sales cycles and robotics depth, and one-person garage fulfillment, with its high churn and low willingness to pay.

- Vision & Goals

Vision: Be the "Stripe + Shopify of logistics": one warehouse operating system where every physical scan on the floor instantly and accurately updates inventory, order status, the client's storefront, the billing ledger and the brand's portal. Floor workers should find it as easy as a consumer app, and 3PL founders should be able to trust it with their margins.

Primary Goals

Goal

Description

G1

Deliver a unified native core (WMS + OMS + Billing + Integrations on one schema) with sub-second real-time propagation of every warehouse event

G2

Get any new floor worker to pick their first order accurately within 15 minutes using the web app in a standard browser with a plug-and-play barcode scanner, at $0 per device

G3

Protect 3PL margins by capturing 100% of billable warehouse activity in a real-time, immutable, dispute-proof ledger with automated invoicing and payment collection

G4

Remove switching friction: migrate a full Extensiv facility (clients, SKUs, bins, lots, rate cards) over a single weekend with zero shipping downtime

G5

Give 3PLs a Shopify-grade white-label merchant portal they can use to win and keep brand clients

G6

Deliver measurable operational AI (slotting, route optimisation, cartonization, SLA prediction) that cuts floor travel by 30–45% and removes DIM-weight surcharges

G7

Keep pricing transparent and predictable: public tiers, unlimited seats/devices, flat connectors, no peak-season overages

- Target Users & Personas

The platform is multi-sided. The 3PL is the paying customer, their warehouse staff are the daily operators, and their brand clients are the end users of the portal (and often the reason a 3PL switches).

Ideal Customer Profile (ICP)

Independent, digital-first mid-market 3PLs and hybrid omnichannel brands in North America (initial launch geography).

1–5 facilities (20,000–200,000 sq. ft.), 15,000–300,000 orders/month, 10–60 brand clients.

Outgrowing ShipHero (billing/B2B gaps) or frustrated with Extensiv (UI, add-on costs, support, fragmentation).

Persona 1: 3PL Owner / Founder — "Marcus"

Worried about thin margins, underbilling, client churn and surprise software invoices.

JTBD: "Ensure every pallet stored and carton picked is accurately invoiced automatically so profit margins are protected."

Needs: real-time billables, auto-debit collection, predictable software costs, a portal that impresses prospects.

Persona 2: Director of Warehouse Operations — "Rosa"

Deals with high labour turnover, picking errors, congestion, peak-season hiring and carrier cutoffs.

JTBD: "Implement barcode-guided pick/pack workflows an untrained temp worker can execute with zero errors."

Needs: guided web-based floor flows, wave/batch/zone picking, cycle counts, SLA alerts, labour visibility.

Persona 3: IT / Systems Lead — "Dev"

Struggles with brittle API connections, manual CSV order imports and custom integration requests.

JTBD: "Connect merchant Shopify/Amazon stores in under 10 minutes without custom code or sync troubleshooting."

Needs: turnkey connectors, self-healing errors, webhooks, OpenAPI/GraphQL docs, migration tooling.

Persona 4: Brand Client / Merchant — "Priya"

Has no inventory visibility, misses SLAs, runs into stockouts and receives inaccurate 3PL invoices.

JTBD: "Log into a sleek branded portal, see real-time order/SKU statuses, and get orders delivered within 2 days."

Needs: live fulfillment feed, self-serve ASNs & returns, cost transparency, reorder alerts.

Persona 5: Floor Worker / Temp Picker — "Luis"

Often new, seasonal and possibly non-English-speaking, working on whatever device is handed over.

JTBD: "Know exactly where to go, what to pick, and whether I got it right — without reading a manual."

Needs: product photos, bin maps, audio/visual confirmation, one-click language switch, error locks.

- Scope — MVP to Advanced (Phased Full Vision)

The full vision is defined here but delivered in phases. Each phase releases to customers and builds on the unified core. Phase gates are driven by customer adoption goals, not just engineering completion.

6.1 Release Phasing Overview

Phase

Timeline

Theme & Goal

Headline Capabilities

Phase 1 — The Wedge (MVP)

Months 0–6

Displace Extensiv at 20–25 early-adopter mid-market 3PLs (1–2 facilities, 10k–50k orders/mo)

Foundations setup, unified core, core WMS, 15-min web floor workspace, top 5 connectors, billable-event capture, brand visibility lite & basic returns, internal admin & platform billing, 1-Click Extensiv Migration

Phase 2 — The Margin Engine

Months 6–12

Lock in 3PL founders; drive net revenue retention; unlock B2B

Real-time billing ledger, photo dispute shield, auto-debit payments, white-label portal, retail EDI/GS1-128, small parcel suite, 50+ connectors, public API

Phase 3 — Autonomous & Network

Months 12–24

Category leadership and network effects

AI slotting & route optimisation, 3D cartonization, SLA prediction, anomaly cycle counts, 4PL network grid, fulfillment marketplace, profitability & forecasting

Phase 4 — Horizon

24+ months

Expand upmarket and internationally

Robotics/AMR orchestration, enterprise cross-dock, dimensioner automation, international markets, app marketplace

6.2 Phase 1 — MVP: "The Extensiv Migration Wedge" (Months 0–6)

Target: 20–25 design-partner 3PLs. Offer: free weekend migration + a guaranteed 20% saving against the customer's current Extensiv invoice.

Before build starts: a pre-implementation validation gate (Core Doc 12) of 3PL discovery interviews, an Extensiv API feasibility test, a hardware survey and design-partner selection, followed by Sprint 00 (foundations setup). All Phase 1 open decisions are answered in the decision log (Core Doc 14).

Design-partner selection criteria for the MVP: mostly DTC/parcel operations (≥70% of orders small parcel), 1–2 facilities, 10k–50k orders/month, currently on Extensiv, using Shopify/Amazon/WooCommerce. 3PLs whose business depends on retail B2B (EDI, GS1-128 pallets) join from Phase 2, when retail compliance ships.

6.2.1 Unified Event-Driven Core & Platform Foundation

Single relational schema holding orders, SKUs, inventory, locations, clients, rate cards and billable events.

Event bus + WebSockets: one floor scan propagates to WMS, storefront, billing and portal in under a second.

Atomic concurrency control so pickers and channels never over-allocate the same unit.

Multi-tenant hierarchy: 3PL Organization → Facilities → Client (Brand) Accounts, with strict data isolation.

Role-based access control (Owner, Admin, Ops Manager, Supervisor, Floor Worker, Billing, Client User) and a full audit log.

Authentication: email + password, Google, GitHub and Microsoft sign-in (linked into one account per person), and floor-worker badge (QR) + PIN. Invitations by email (link + code), shareable link or workspace invite code, which works for new users (prompted to sign up) and existing users (added to the workspace). Facility & warehouse location setup.

6.2.2 Inventory & Catalog Management

Principle: every unit in the building has an exact, scannable address and a full history. For any item, the system can say which facility, building/wing, area, aisle, rack/bay, shelf level and bin (or floor cell/lane) it is in, which pallet or tote it sits in, its lot and dates, whether it's a unique (serialised) unit, and every move it has made.

Per-client SKU master: barcodes (UPC/EAN/GTIN/custom), dimensions, weight, images, unit-of-measure hierarchy (each / inner / master carton / pallet).

Precise location hierarchy (any storage type): Facility → Building → Wing → Floor level (ground/mezzanine) → Area/Zone → Aisle → Bay/Rack → Shelf level → Position/Bin, with rack side (left/right, odd/even) and x/y/z coordinates for maps.

Location types cover every way goods are stored: shelf bins, rack pallet positions, floor storage (grid cells such as row/column, and bulk floor lanes with slot depth), cages/secure rooms, cold and frozen rooms, hazmat areas, mezzanines, staging lanes, dock doors, yard slots, returns and quarantine areas, and mobile locations (carts, totes).

Each location stores type, capacity (volume, weight, pallets), temperature class, pickable/sellable flags, mixed-SKU/mixed-lot rules and walk sequence.

Standard naming convention (configurable per facility): fixed-width, zero-padded segments, e.g. “DAL1-W2-ZA-A04-B12-L3-P02” (facility · wing · area · aisle · bay · level · position) and “DAL1-W1-FLR-R05-C03” (floor row/column) or “DAL1-W1-BLK-LN07-S02” (bulk lane · slot). Shelf levels run from the bottom up (A/1 at floor level), positions run left to right facing the rack, and O/0 and I/1 lookalikes are excluded. Every location gets a scannable label with the human-readable code.

Container / licence-plate (LPN) tracking: pallets, cases and totes each carry an LPN. The system knows which items are in which container and which container is in which location, including nested containers (pallet → case → each).

Item identity: unique vs non-unique. Each SKU has a tracking class:

Non-unique (fungible): tracked by quantity per location.

Lot/batch-controlled: quantity per lot, with manufacture date, expiry/best-before and first-received date.

Unique (serialised): every unit has its own identity, either the manufacturer serial/IMEI or a system-generated unique item ID label. It is tracked one by one from receipt to shipment. Lot + serial can be combined.

Stock rotation per SKU (client default, SKU override): FIFO (oldest received first), FEFO (earliest expiry first), LIFO (newest received first) or a customer-specified lot (B2B). Allocation and picking enforce the rule, and exceptions need a supervisor override with a reason.

Dates documented for every lot, LPN and serial: received date/time, manufacture date, expiry/best-before, minimum remaining shelf life per client/customer, and expiry status (OK → near-expiry → expired). Near-expiry alerts go to the 3PL and brand. Expired stock is automatically moved to a non-allocatable status.

Real-time inventory by exact location × container × SKU × lot × serial × status (available, allocated, on hold, damaged, quarantine, expired).

Traceability & 'Where is it?' search: find any SKU, lot, serial, LPN or order and see its full location path, container and quantity, plus a timeline of every receipt, move, pick, count and shipment (who, when, device). Location contents view for any address.

Basic SKU alias mapping (channel SKU → warehouse master SKU).

Continuous blind cycle counting by location, SKU, lot, serial or LPN, with discrepancy approval.

6.2.3 Inbound & Receiving

ASN creation (by 3PL staff, via CSV, or via API) and receipt against the ASN.

Scan-based receiving in the web app by carton/inner/each, with discrepancy flagging (over/short/damaged).

Capture at receipt according to the SKU's tracking class: lot, manufacture and expiry dates (GS1-parsed where available), every serial number for unique items (or print system-generated unique ID labels), and LPN labels for each pallet/case received.

Suggested putaway and scan-confirmed putaway to the exact location (shelf bin, rack position, floor cell or bulk lane), recording the container and full address.

6.2.4 Outbound Fulfillment

Order ingestion from connectors, CSV and API. Allocation rules and order holds.

Allocation follows each SKU's rotation rule (FIFO / FEFO / LIFO / customer-specified lot), skips expired or short-dated stock, and reserves specific lots, serials and locations. Picks must scan the exact location, container, lot and serial that were allocated.

Single, batch, wave and zone picking, including multi-order pick-to-tote carts (up to 24 orders).

Multi-user concurrent wave picking with real-time pick-list updates across devices.

Pack-station scan verification, carton selection and packing slip printing.

Shipping label generation via ShipStation / carrier-aggregator integration, with tracking pushed back to channels.

6.2.5 "15-Minute Rule" Web Floor Workspace

A dedicated floor mode inside the web app: simplified, large-target screens built for scanning, and separate from the manager/admin views.

Runs in any modern browser on warehouse workstations, pack-bench PCs, cart-mounted tablets or laptops, and the built-in browser of handheld scanner terminals. Nothing to install.

Plug-and-play scanning: USB and Bluetooth barcode scanners act as keyboard input, so no drivers or device-specific SDKs are needed.

Visual, step-by-step flows: large product photo, bin coordinates (Aisle 04 → Bay 12 → Shelf C → Bin 02), simple 2D location map.

Audio-visual feedback: green flash + chime on a correct scan; red lock + buzzer on a wrong item or lot.

Flows covered: receive, putaway, pick, pack, move, cycle count.

Connection resilience: scans made during brief network drops are held in the browser and synced safely on reconnect, with a clear on-screen connection indicator.

$0 device fees, unlimited worker seats.

6.2.6 Integrations (Top 5) with Basic Self-Healing

Native, turnkey connectors: Shopify / Shopify Plus, Amazon Seller Central, WooCommerce, ShipStation, plus a generic CSV/SFTP and REST API channel.

Direct webhook ingestion (no external middleware hop).

Error queue with one-click resolution for invalid addresses and unmapped SKUs. Automatic address normalisation via postal/Google APIs.

Real-time inventory push to channels on every scan.

6.2.7 Billing Foundation (Billable Event Capture)

Every warehouse touch (receive, putaway, storage snapshot, pick, pack, box used, ship) writes an immutable, attributable billable event (timestamp, worker, device, transaction).

Basic per-client rate cards (receiving, storage per pallet/bin, pick fee, per-order fee).

Monthly billing summary export (CSV) and invoice draft, the bridge to the full ledger in Phase 2.

6.2.8 1-Click Extensiv Migration Engine (MVP "Killer Feature")

Authenticate to Extensiv / 3PL Central, then automatically extract and normalise client rosters, SKU catalogs, barcodes, dimensions, lots, bin locations, on-hand inventory and open ASNs/orders.

Automated rate-card re-creation from Extensiv billing setup data.

Dry-run validation report (counts, variances) before cutover.

Weekend cutover playbook: Friday 5 PM freeze → Saturday migration (<4 hours) + 15-minute staff training → Sunday live test orders → Monday 7 AM go-live.

6.2.9 Operations Dashboard & Reporting (Basic)

Live floor dashboard: orders by status, wave progress, carrier cutoffs, exceptions.

Standard reports: inventory on hand, order throughput, receiving log, picker productivity, cycle count variance.

CSV export on every report.

6.2.10 Support Experience

In-app live chat with a <15 minute first-response target during warehouse hours.

6.2.11 Switching Essentials: Brand Visibility Lite & Basic Returns

3PLs leaving Extensiv already give brands a portal and process returns daily, so the MVP includes the minimum needed to switch without disappointing their clients:

Read-only brand view (Client User role): inventory by SKU/lot/expiry/serial, orders with status and tracking, receipts, returns. 3PL logo, CSV export.

Scheduled email reports to brands (daily inventory, shipped orders, receipts, returns).

Basic returns receiving on the floor: identify by tracking/order, serial check against the shipped unit, grade, restock/quarantine/dispose, return charges.

Phase 2 upgrades these to the full white-label Merchant Command Center and portal RMAs (§6.3.4–6.3.5).

6.2.12 Platform Operations: Internal Admin, Subscription Billing, Notifications & Analytics

Internal admin console for the platform team (tenants, plans, usage, feature flags, announcements) and consent-based, time-limited, logged support access.

Platform subscription billing through Stripe Billing: public volume tiers, design-partner pricing, entitlements, shipped-order metering, dunning that never blocks floor work.

Shared notification service (email + in-app, templates, preferences) and privacy-safe product analytics to measure KPIs such as the 15-minute rule. Customer data export.

6.2.13 Public Web Presence & AI Search Visibility (GEO)

Every product module has a public, server-rendered module page with an answer-first overview, FAQ (FAQPage schema), proof points and docs links, published when the module ships. Supporting pages: pricing and machine-readable product facts, comparison pages (vs Extensiv, ShipHero, Logiwa), an Extensiv migration guide, one page per integration, a public help centre and API docs.

Technical GEO: robots.txt AI-crawler policy (public content open, the app always private), llms.txt, JSON-LD structured data, sitemaps + IndexNow, Search Console/Bing, and monthly AI share-of-voice tracking across ChatGPT, Perplexity, Google AI Overviews/Gemini, Claude and Copilot. Off-site: G2/Capterra, app-store listings, case studies and benchmark reports (Core Doc 15).

6.3 Phase 2 — "The 3PL Margin Engine" (Months 6–12)

Goal: make the platform the financial system of record for the 3PL, raise net revenue retention, and open retail B2B revenue.

6.3.1 Real-Time Micro-Billing Ledger (Full 3PL Billing Engine)

Storage models: pallet variants (standard, oversize, stackable, half), cubic foot, linear foot, per-location, plus split-month, anniversary, month-end snapshot and average-daily-balance calendars.

Environmental surcharges (refrigerated, frozen, hazmat).

Inbound touches: container de-vanning (20'/40'), palletizing & sorting, master/inner/each receiving tiers, relabeling, QA sampling, stretch-wrap/banding.

Outbound & VAS: tiered pick-fee matrices, heavy/fragile/garment surcharges, packaging material decrement at cost-plus, inserts, kitting/assembly labour, returns processing.

Postage markup automation (percentage or flat handling fee) and monthly minimum adjustments.

Live accrued-billables view for 3PL owners at any point in the month; automated recurring and transactional invoices.

Two-way accounting sync: QuickBooks Online & Desktop (NetSuite and Xero as follow-ons).

6.3.2 Photographic Dispute Shield

A low-cost overhead USB camera at each pack station auto-captures a photo of the packed carton on the final scan.

Every invoice line and order links to its timestamp, worker ID, scan log and photo, so disputes can be resolved in one click.

6.3.3 Embedded Payments (Fintech Layer)

Brand clients link a card or ACH account at onboarding. Invoices auto-debit on the 1st and 15th.

Payment status, failed-payment retries, statements and receipts in the portal.

Target: bring DSO from ~38 days close to zero.

6.3.4 "Shopify-Grade" White-Label Merchant Command Center

Builds on the MVP brand view lite (§6.2.11), adding white-label branding, custom domains, the live feed, analytics and self-service.

Custom 3PL branding (logo, colours, custom subdomain, e.g. portal.3plname.com).

Live fulfillment feed: Received → Picking → Packed → Shipped → Out for Delivery, with tracking links.

Inventory analytics: SKU velocity, sell-through, reorder-point alerts, inventory burn.

Self-serve ASNs, including a vendor PDF/CSV packing-list importer that generates pre-barcoded carton/pallet labels for suppliers.

Self-serve returns (RMA): return labels, inspection status and inspection photos.

Financial transparency: itemised invoice breakdown per order, and invoice payment.

6.3.5 Returns (RMA) Processing

Extends MVP basic returns (§6.2.11) with portal RMA authorisation, return labels, inspection photos, refurbishment and return-to-vendor, plus billing of return fees.

6.3.6 Retail B2B & EDI Compliance

GS1-128 / UCC-128 carton and pallet labels with serialised SSCC-18.

EDI transaction sets 850, 856 (ASN), 810, 940 and 945 via SPS Commerce / TrueCommerce / Stedi, with pre-mapped trading-partner templates (Walmart, Target, Costco and others).

Pick → Stage → Load chain of custody: staging-lane scans, LPN + trailer-door verification against the BOL, and a hard lock with alarm on mismatch.

B2B order types, pallet building, BOL generation.

6.3.7 Small Parcel Suite (Native Pack-Bench Shipping)

Live multi-carrier rate shopping (USPS, UPS, FedEx, DHL, regionals) based on SLA and cost.

USB scale auto-read, with dimensioner support as a later follow-on.

Dual-label printing: 4x6 carrier label + GS1-128 retail carton label.

Amazon Buy Shipping integration for Seller Fulfilled Prime compliance.

6.3.8 Integration Expansion & Developer Platform

Grow to 50+ turnkey connectors (BigCommerce, Magento 2, Walmart, eBay, Etsy, TikTok Shop, Target+, Wayfair, Faire, Recharge and others).

Rule engine: SKU alias mapping, automatic order splitting (hazmat, availability), fraud/address holds, channel-specific inventory buffers.

Fuzzy AI SKU matching with one-click approval for new unmapped variants.

Public REST/GraphQL API (OpenAPI 3.0 documentation) and sub-second outbound webhooks (order.created, order.picked, order.packed, order.shipped, inventory.threshold_breached, and more).

6.3.9 Kitting, Bundling & Regulated Traceability

Virtual kits/bundles: availability calculated from child components and exploded at the pack bench. Physical kitting work orders with labour tracking.

Scanner-enforced rotation hard lock (FIFO / FEFO / LIFO) on expired or out-of-sequence lots, extended to pack verification and kitting (Phase 1 enforces it at picking).

Lot genealogy and a mock-recall report in under 30 minutes (FDA 21 CFR Part 11 / cGMP readiness).

6.3.10 Multilingual Floor Experience

One-click language switch in the web floor workspace (English, Spanish, Vietnamese, Haitian Creole, Mandarin, Arabic, and more).

6.4 Phase 3 — "Autonomous Operations & Collaborative Network" (Months 12–24)

Goal: create a lead Extensiv can't match through genuine operational AI and network effects.

6.4.1 Dynamic Slotting & Route Optimisation (TSP)

Continuously analyses SKU velocity and affinity (items bought together) and recommends re-slotting high-velocity SKUs near pack benches, with moves scheduled in slow hours.

Shortest-path pick routing without aisle backtracking (a travelling salesperson problem, or TSP). Target: 30–45% less walking distance.

6.4.2 Predictive 3D Cartonization

Before picking, a 3D bin-packing algorithm picks the optimal box and void-fill for multi-item orders.

Removes DIM-weight surcharges (estimated $1.50–$4.00 per package saved).

6.4.3 Predictive SLA Breach Alerts & Labour Balancing

Models pick velocity against carrier cutoffs and alerts early (e.g. 10:30 AM: "48 FedEx orders will miss the 2:00 PM cutoff — move 2 operators from Receiving to Zone B").

6.4.4 Anomaly-Driven Cycle Counting

Short picks, long search times (>45s) or unusual variances automatically trigger background blind counts.

6.4.5 AI Operations Copilot (Parity+)

Natural-language queries over live operational data ("Where is order #8921?") and SOP/knowledge search in 50+ languages. This matches Extensiv AI, but sits alongside the autonomous engines above rather than replacing them.

6.4.6 Collaborative 4PL Network Grid

3PLs on the platform share capacity. Distributed order management (DOM) routes each order to the partner node nearest the buyer, for 1–2 day ground delivery.

A unified merchant view (one order feed, aggregate inventory, one invoice), with automated split settlement to each node based on its rate card.

6.4.7 Two-Sided Fulfillment Marketplace

A directory where brands find 3PLs on the platform by location, capabilities (cold chain, hazmat, FDA), size and volume. Pre-qualified RFP leads are routed to platform 3PLs.

Proximity search: by city, address, ZIP or 'near me', by radius or drive time (e.g. near a supplier or port), on a map. Each warehouse shows a delivery-reach map and the % of the US (or of the brand's customers) reachable in 1–2 days by ground, including combined coverage across a 3PL's facilities and network partners. 3PLs control whether their exact address or only the city/metro is public. (Facility addresses are geocoded from Phase 1.)

Positioned as a retention moat: the platform sends 3PLs revenue and never competes with them.

6.4.8 Brand Profitability & Demand Planning (OMS Depth)

True net profit per SKU/order: revenue − landed COGS − marketplace fees − 3PL fees − actual postage.

Velocity forecasting (7/30/90-day, seasonality, lead times) and automated purchase-order suggestions.

Distributed inventory allocation across warehouses, FBA and 3PL partners.

6.5 Phase 4 — Horizon (24+ Months, Directional)

Robotics & automation orchestration (AMRs, pick-to-light, put walls, sortation) through vendor APIs.

Enterprise-scale cross-dock and multi-hub yard/dock scheduling.

3D dimensioner and automated pack-line integrations.

International expansion (UK, Australia, and other markets), with multi-currency, multi-language, regional carriers and data residency.

App/partner marketplace for third-party extensions built on the public API.

Labour management: engineered standards, incentive pay, and gamified productivity leaderboards.

- Non-Functional Requirements

Category

Requirement

Real-time performance

Scan → bin/inventory update <50ms. Scan → channel inventory sync <200ms. Scan → portal status <100ms. Web floor-workspace scan-to-next-step UI response <300ms.

Throughput & scale

Support tenants up to 300,000+ orders/month and 50+ brand clients. Sustain 5x normal volume during Q4 peak (Black Friday/Cyber Monday) with no degradation.

Availability

99.9% platform uptime SLA for paid tiers. 99.99% target for order-ingestion endpoints. Zero-downtime deployments.

Reliability & data integrity

Atomic inventory transactions (no over-allocation). Idempotent webhook ingestion with automatic retries. No silently dropped orders: every failure surfaces in an actionable queue.

Connection resilience

The web floor workspace survives brief Wi-Fi drops: scans are held in the browser and synced safely on reconnect, with no duplicates or lost scans.

Security

Encryption at rest and in transit. Strict multi-tenant isolation (database-enforced). RBAC. SSO for larger tenants. SOC 2 Type II readiness by end of Phase 2.

Payments compliance

PCI-DSS scope minimised by using a payment processor (e.g. Stripe). No raw card data stored.

Auditability

Immutable, append-only billing ledger and inventory transaction log. Every event attributable to user, device and timestamp. Photo evidence retained per a configurable policy.

Regulated traceability

Lot genealogy supports FDA 21 CFR Part 11 / cGMP audit needs. Mock-recall report in <30 minutes.

Platform & browser support

Web application only. Latest 2 versions of Chrome, Edge, Firefox, Safari. Responsive layouts for desktop, laptop and tablet screens. Works in the built-in browser of handheld scanner terminals (Zebra, Honeywell).

Hardware support (via browser)

USB/Bluetooth barcode scanners (keyboard-input mode). Zebra/TSC/Citizen thermal printers (ZPL) via browser print or a lightweight print connector. USB scales and pack-station webcams via browser APIs or a print/device connector.

Usability

New floor worker completes first accurate pick in ≤15 minutes with no classroom training.

Accessibility

WCAG 2.2 AA on all web surfaces, including support for blind and low-vision users: screen readers (NVDA, JAWS, VoiceOver, TalkBack), full keyboard use, 200–400% zoom with reflow, high-contrast and large-text modes, spoken prompts on the floor workspace, and never colour alone. Public accessibility statement at launch; VPAT/ACR from Phase 2.

US privacy & workplace compliance

Service-provider obligations under US state privacy laws (CCPA/CPRA and others), shopper privacy-request handling from launch, a Written Information Security Program, a 50-state breach-notification playbook, worker-monitoring notices and warehouse quota-law support. Protected health information (HIPAA) not accepted in Phases 1–2 unless a BAA path is agreed (Core Docs 05–06).

Localization

Web floor workspace multilingual from Phase 2. i18n-ready architecture. Multi-currency ready for international expansion.

Support

In-app live chat, <15 minute first response during warehouse operating hours. Peak-season war-room coverage.

- Information Architecture — Core Data Model (High-Level)

3PL Organization (Tenant)

├── Users & Roles (Owner, Admin, Ops Manager, Supervisor, Floor Worker, Billing)

├── Facilities (Warehouses)

│    ├── Location hierarchy (Building → Wing → Floor level → Area/Zone → Aisle → Bay/Rack

│    │     → Shelf level → Position/Bin; floor grid cells; bulk lanes; cages; cold rooms;

│    │     staging lanes; dock doors; yard slots) with naming convention & coordinates

│    ├── Containers / LPNs (pallet → case → tote, nested; located in a location)

│    ├── Devices & Stations (scanners, pack benches, printers, scales, cameras)

│    └── Labour (workers, shifts, productivity events)

├── Client Accounts (Brands / Merchants)

│    ├── Portal Users & Branding

│    ├── SKU Catalog (master SKU, aliases, UoM, dims, images, kits, tracking class

│    │     [non-unique | lot | unique/serial | lot+serial], rotation [FIFO|FEFO|LIFO|lot])

│    ├── Lots (mfg date, expiry, first received) · Serials / Unique item IDs (one per unit)

│    ├── Inventory Ledger (qty × location × container × lot × serial × status)

│    ├── Item history (every receipt/move/pick/count/ship per SKU, lot, serial, LPN)

│    ├── Sales Channels / Connectors (Shopify, Amazon, EDI partners, API)

│    ├── Inbound: ASNs → Receipts → Putaways

│    ├── Outbound: Orders → Allocations → Waves → Picks → Cartons → Shipments / Loads

│    ├── Returns (RMA) → Inspections → Dispositions

│    ├── Contract & Rate Card

│    └── Billing: Billable Events → Invoice Lines → Invoices → Payments

├── Integrations Hub (connector configs, error queue, webhooks, API keys)

└── Network (Phase 3): partner nodes, routing rules, settlements, marketplace listing

Key principle: the warehouse event is the spine. Every physical scan is written once as a single immutable event, and that event updates inventory, order state, the billing ledger, channel inventory and the merchant portal together. No module keeps its own copy of the truth. This is the architectural answer to Extensiv's stitched-together data models.

- Pricing, Tiering & Business Model

The research recommends a transparent, "no-surprises" model as a core differentiator: public pricing on the website, tiers based on monthly shipment volume, unlimited user and device seats, flat-rate connectors, no punitive peak overages, and free or low-cost implementation. Tier prices below are illustrative planning anchors, set at least 20% below Extensiv's equivalent benchmark, and need validation with design partners.

Tier

Target Profile

Illustrative Price

Feature Gating (Planning)

Launch

Startup 3PL, 1 facility, ≤10k orders/mo, 1–10 brands

~$400–$950/mo (vs. Extensiv $500–$1,200)

Core WMS, web floor workspace, top connectors, basic billing capture, standard reports

Growth

Mid-market 3PL, 1–2 facilities, 10k–50k orders/mo, 10–25 brands

~$2,000–$4,400/mo (vs. Extensiv $2,500–$5,500)

- Full billing ledger, auto-debit payments, white-label portal, small parcel suite, EDI, API/webhooks

Scale

Multi-facility 3PL, 50k–300k orders/mo, 25–60+ brands

~$5,200+/mo (vs. Extensiv $6,500–$15,000+)

- Autonomous AI modules, multi-facility, SSO, advanced analytics, dedicated CSM

Network

3PLs joining the 4PL grid / marketplace

Subscription + network transaction fees

- 4PL routing & split settlement, marketplace listing & lead flow

Pricing Principles

Unlimited administrative and floor user seats; $0 per scanning device.

Flat-rate connectors; no per-store or per-marketplace fees.

Volume discounts as the 3PL grows. Peak months never trigger penalty overages (tier review happens on trailing averages).

Implementation: self-serve onboarding, or ~$1,500 white-glove setup. Free migration for Extensiv switchers.

Launch guarantee: 20% lower annual software spend than the customer's previous Extensiv invoices.

Revenue Streams

Stream

Description

Phase

SaaS subscription

Tiered by monthly shipment volume

Phase 1

Implementation (optional)

White-glove setup, EDI partner onboarding

Phase 1–2

Embedded payments

Processing margin on client card/ACH auto-debit

Phase 2

Network fees

Per-order routing / settlement fees on the 4PL grid

Phase 3

Marketplace

Lead or success fees on brand ↔ 3PL matches

Phase 3

- Success Metrics (KPIs)

Metric

Target (illustrative)

Phase

Design-partner 3PLs live (displaced from Extensiv)

20–25 by Month 6

1

Extensiv migration cutover time

<4 hours, over one weekend, zero missed shipments

1

New floor worker time-to-first-accurate-pick

≤15 minutes

1

Pick accuracy / inventory accuracy

≥99.8% / ≥99.5%

1

Location accuracy (item found at its recorded address, incl. container)

≥99.5% in counts

1

'Where is it?' lookup: exact address + history for any SKU/lot/serial/LPN

<3 seconds

1

Rotation compliance (FIFO/FEFO/LIFO) and expired units shipped

100% compliant / 0 expired shipped

1

Scan → channel inventory sync latency (p95)

<200ms

1

Orders silently lost or stuck in integrations

0 (all failures surfaced & actionable)

1

Support first-response time (warehouse hours)

<15 minutes

1

Billable event capture rate

~100% of physical touches billed

2

Month-end billing effort for 3PL

From 3–5 days to <2 hours

2

Client DSO

From ~38 days to near 0 with auto-debit

2

Invoice dispute rate

Near zero (photo-verified line items)

2

Net revenue retention

110%

2–3

Picker travel distance reduction

30–45%

3

DIM-weight surcharge savings per package

$1.50–$4.00 on affected orders

3

Network / marketplace activation

% of 3PLs receiving routed orders or leads

3

- Assumptions, Constraints & Key Risks

Assumptions & Constraints

Initial market is North American independent mid-market 3PLs, per the research. International comes later (Phase 4).

Validation gate before build: implementation starts only after the Core Doc 12 validation (3PL interviews, Extensiv API feasibility, hardware survey, design partners signed) returns 'go'.

MVP design partners are DTC/parcel-heavy. Retail-dependent 3PLs are onboarded from Phase 2, when GS1-128/EDI compliance ships.

Delivery plan: team, budget, timeline and implementation services are defined in Core Doc 13. Phase 1 needs three parallel squads to fit about 6 months.

3PLs can't operate without billing. The MVP captures every billable event from day one so no revenue data is lost, and the full ledger follows in Phase 2 (design partners may use a CSV export in the meantime).

Inventory and billing calculations must be exact and defensible. They are the technical core and can't be "roughly right."

Multi-tenant isolation (3PL → client accounts) is a hard requirement from day one.

Hardware-agnostic by design: the platform must not rely on proprietary scanners.

Build vs. partner: carrier rate shopping (e.g. EasyPost/Shippo), EDI (e.g. Stedi/SPS) and payments (e.g. Stripe) are integrated rather than built from scratch.

Key Risks & Mitigations

Risk

Mitigation

Extensiv API access / terms restrict automated extraction

Legal review early. Fallback to customer-initiated exports (CSV/report) plus an automated normaliser.

Billing accuracy errors erode 3PL trust

Parallel-run billing against the prior system during the first month. Reconciliation reports. Immutable ledger.

Integration breadth gap vs. 300+ CartRover connectors

Focus on the top channels covering most volume. Generic CSV/SFTP/API channel. Expand to 50+ in Phase 2.

Peak-season (Q4) scale failure

Load testing at 5x volume before first Q4. Peak war-room support.

AI claims not delivering measured savings

Ship AI modules with measurable before/after dashboards. Pilot with design partners first.

Incumbent price response

Differentiate on UX, real-time core and migration, not only price.

- Suggested Engineering Build Sequence (Internal Planning)

Suggested internal order within and across phases (not a customer-facing release plan):

Sprint 00 — foundations setup: repo, CI/CD, environments, observability, seed data, AI rules, design library, ERD and API skeleton (after the validation gate).

Foundation: auth, multi-tenant org → facility → client hierarchy, RBAC, audit log, event bus & WebSocket layer; then internal admin console, platform subscription billing, notifications and analytics (Sprint 02A).

Inventory core: SKU catalog, UoM, locations, lot/serial/expiry, inventory transaction ledger.

Web floor workspace shell: browser scanning input handling, label printing/scale/webcam connectors, reconnect queue, guided-flow UI kit.

Inbound & outbound execution: ASN/receiving/putaway → allocation → wave/batch/zone picking → pack → ship.

Switching essentials (Sprint 11A): brand visibility lite, scheduled brand reports, basic returns receiving.

Integrations v1: Shopify, Amazon, WooCommerce, ShipStation, CSV/API. Error queue & self-healing basics.

Billable event capture + basic rate cards (running alongside steps 4–5).

Extensiv Migration Engine + cutover tooling → MVP / Phase 1 release.

Full billing ledger → invoicing → accounting sync → embedded payments → photo dispute shield.

White-label merchant portal, RMA/returns, kitting & traceability.

Retail B2B: GS1-128/SSCC, EDI sets, Pick-Stage-Load. Small Parcel Suite. Integrations to 50+ and public API/webhooks → Phase 2 release.

Autonomous AI engines: slotting, route optimisation, cartonization, SLA prediction, anomaly counts. AI copilot.

4PL network grid & settlement → fulfillment marketplace → profitability & forecasting → Phase 3 release.

- Out of Scope (Initial Releases, Phases 1–2)

Native mobile apps (iOS/Android). The product is a web application only; floor, manager and client-portal experiences all run in the browser.

Tier-1 enterprise / Fortune 500 supply chains (Manhattan, Blue Yonder, SAP territory).

One-person garage / micro-merchant fulfillment.

Robotics hardware orchestration and AMR integrations (Phase 4).

Transportation management / freight brokerage (LTL/FTL tendering beyond BOL and load verification).

Replacing the 3PL's accounting/ERP (we sync to QuickBooks/NetSuite; we don't replace them).

Running our own fulfillment network that competes with our 3PL customers (a deliberate contrast with ShipHero).

Payroll/HR systems and full labour management (Phase 4 consideration).

Protected health information (HIPAA-regulated data, e.g. prescription/patient details on orders). The terms of service prohibit it in Phases 1–2 unless a HIPAA path (BAAs with us and our sub-processors) is agreed with a specific customer.

AI-driven autonomous optimisation (Phase 3). Phase 1–2 only lay the data foundation for it.

- Open Questions for Stakeholder Decision

All open questions from this PRD and the 64 sprint PRDs are consolidated, with recommended answers, owners and decide-by dates, in the Decision Log (Core Doc 14). The strategic questions below are also tracked there.

Product name & brand: what is the final product name and positioning line (e.g. "the 3PL Operating System")?

Launch geography: North America first (per research), or also launch in another home market (e.g. Nigeria/Africa), which would change carriers, channels, currency and payment rails?

Extensiv migration feasibility: what API access and contractual/legal constraints apply to automated extraction from Extensiv / 3PL Central?

Billing in MVP: is the event capture + CSV export bridge acceptable to design partners, or does full invoicing need to move into Phase 1?

Warehouse hardware: which barcode scanners, label printers and scales will design partners standardise on, and is a small print/device connector needed alongside the browser for direct thermal printing and scale reading?

Build vs. partner: which providers for rate shopping, EDI and payments, and what effect do their fees have on the transparent-pricing promise?

Pricing validation: confirm tier boundaries and price points with design partners, and decide whether AI modules are included or a premium add-on.

Photo evidence: retention period, storage cost model and privacy policy for pack-station images.

Phase 3 network model: fee structure and governance for the 4PL grid and marketplace (lead fees vs. success fees).

End of Draft PRD. We recommend a stakeholder review of Section 14 (Open Questions) and Section 9 (Pricing & Business Model) before this is finalised and handed to engineering for detailed sprint-level specs.

PRD — Modern 3PL Warehouse Operating System  |  Draft v1.1  |  Page